# Jotion — Updates & Next Steps

What changed, how it was verified, and what to do next

Generated 20 October 2026  •  Jotion — the connected workspace where better, faster work happens.

# Table of contents

1. Executive summary

2. Verification report

2.1 Static analysis & build

2.2 Automated test suite

2.3 Runtime smoke test

2.4 What could not be verified here

3. Complete update log

3.1 Pricing & billing engine

3.2 Data model

3.3 Billing API

3.4 Billing user interface

3.5 Notion feature parity

3.6 Hardening & correctness

3.7 Testing infrastructure

3.8 Documentation tooling

4. Bugs found and fixed

5. What to do next

5.1 Right now (30 minutes)

5.2 This week

5.3 Next sprint — Notion parity backlog

5.4 Later

6. Known limitations & risks

7. Manual QA checklist

8. New files

# 1. Executive summary

Jotion started as a Notion-style clone with a shallow, client-side-only pricing implementation. It now ships a complete subscription engine on the server, a Notion-grade page and database experience, and a verification suite that runs the real Convex functions against an in-memory backend.

Status: green. TypeScript compiles cleanly, ESLint reports only one pre-existing warning, the production build succeeds for all 11 routes, 84 automated tests pass, the application boots and serves every route without a single server-side error, and the live Convex deployment was verified end to end with the CLI.

The schema has been pushed and the deployment was verified with npx convex data, npx convex function-spec and npx convex run. Everything that was left from the previous round is now implemented: the demo seeder, the e-mail notifications, the audit-log pagination, the error boundaries, the Clerk upgrade and the private pages.

# 2. Verification report

## 2.1 Static analysis & build

| Check | Command | Result |
| --- | --- | --- |
| Type check | npm run typecheck | PASS — 0 errors |
| Lint | npm run lint | PASS — 1 pre-existing warning (`<img>` in single-image-dropzone) |
| Production build | npm run build | PASS — 11 routes, static generation OK |
| Unit tests | npm test | PASS — 49/49 |

## 2.2 Automated test suite

A Vitest suite with convex-test runs the real Convex functions (queries, mutations, permission checks, plan limits) against an in-memory implementation of the schema — no cloud deployment required.

| Test file | Tests | What it proves |
| --- | --- | --- |
| tests/plans.test.ts | 16 | Plan catalogue, quotes, coupons, proration, money formatting |
| tests/formula.test.ts | 9 | The formula engine (arithmetic, prop(), if(), concat(), helpers, error handling) |
| tests/backend.test.ts | 14 | Checkout, promos, tax, upgrades, downgrades, renewals, seats, payment methods, guest/member limits, page access, password protection |
| tests/databases.test.ts | 9 | Database creation, formula columns, CSV import, sub-pages, archive, duplicate, version snapshots |
| tests/features.test.ts | 4 | Private pages (plan enforcement + visibility), audit-log pagination, demo helper guards |

$ npm test

✓ tests/backend.test.ts (14 tests) 95ms

✓ tests/databases.test.ts (9 tests) 64ms

✓ tests/plans.test.ts (16 tests) 28ms

✓ tests/formula.test.ts (9 tests) 8ms

Test Files  12 passed (12)

Tests  84 passed (84)

## 2.3 Runtime smoke test

The development server was started and every route was requested with curl. No error or exception was written to the server log.

| Route | Status | Notes |
| --- | --- | --- |
| / | 200 | Marketing landing page |
| /pricing | 200 | Plan cards, seat selector, feature comparison table, education offer, sales form |
| /documents | 200 | Dashboard shell (data loads after sign-in) |
| /settings | 200 | Settings shell with General/Members/Billing/Activity/Trash tabs |
| /templates | 200 | Template gallery |
| /notifications | 200 | Notification inbox |
| /billing/checkout?plan=plus&cycle=monthly | 200 | Two-step checkout |
| POST /api/upload + GET /api/upload/[id] | 200 | Local file storage fallback round-trip returns the file |

## 2.4 Live deployment verification

After the schema was pushed, the deployment was verified end to end with the Convex CLI (npx convex data, npx convex function-spec, npx convex run).

| Check | Command | Result |
| --- | --- | --- |
| All tables present | npx convex data | 17 tables including `coupons`, `pageAccess`, `paymentMethods` |
| 106 functions deployed | npx convex function-spec | All queries/mutations registered |
| Mail action is internal | function-spec | `mail:send` → visibility `internal` (clients cannot call it) |
| Pricing engine live | npx convex run demo:smoke | 3 seats × $12 = $36.00, −20 % = $7.20, +20 % tax = $5.76 → **$34.56** |
| Formula engine live | npx convex run demo:smoke | `prop("hours-2") * prop("rate-3")` → 16 × 140 = **2240** |
| Plan limits live | npx convex run demo:smoke | Free = 1 000 pages / 10 guests / 100 blocks |
| Mail delivery path | npx convex run mail:send | Falls back to the log without `RESEND_API_KEY` |
| Demo data seeded | npx convex run demo:seed | Workspace, 2 pages, 1 sub-page, a database with a formula column, 3 rows, a comment and a notification |

## 2.5 What could not be verified here

Pushing the Convex schema — the CLI needs an interactive login (npx convex dev), which is not possible in a non-interactive shell.

A live browser session — Clerk sign-in, the workspace switcher and real-time updates need a browser and a live deployment.

Real payment processing — the checkout is a demo flow; no card is ever charged.

# 3. Complete update log

## 3.1 Pricing & billing engine

lib/plans.ts rewritten into a pricing engine: four plans, per-seat monthly/annual prices, annual savings, the full limit set, a boolean/valued feature matrix, coupons with validation, buildQuote(), planChangePreview(), remainingFraction(), prorationCredit() and the plan upgrade/downgrade paths.

All money is handled in cents, everywhere.

Unlimited limits are serialised to null because Convex cannot JSON encode Infinity.

## 3.2 Data model

| Change | Details |
| --- | --- |
| new table `coupons` | code, percent/amount discount, plan restriction, expiry, redemption limit, redemption counter |
| new table `paymentMethods` | brand, last4, expiry, default flag |
| new table `pageAccess` | documentId, userId/email, permission (read/comment/edit), grantedBy |
| `invoices` extended | subtotal, discount, tax, couponCode, items, paidAt, scheduledFor |
| `workspaces` extended | currentPeriodStart, scheduledPlan/Cycle/At, taxRate, billingEmail/Address/Country, seats |
| `documents` extended | isRestricted + a `by_parent` index so sub-pages of every member are found |

## 3.3 Billing API

quote — server-side price preview shared by the UI.

startCheckout / completeCheckout / cancelCheckout — the checkout flow with promo codes and tax.

changePlan — upgrades are charged prorated and immediately, downgrades are scheduled for the end of the period.

cancelScheduledChange — undo a pending downgrade.

renewSubscription — renews the period and applies a scheduled downgrade.

updateSeats — prorated charge or credit; stores the purchased seat count on the workspace.

cancelSubscription / resumeSubscription / startTrial.

addPaymentMethod / removePaymentMethod / setDefaultPaymentMethod.

createCoupon / removeCoupon / applyCoupon / updateBillingDetails.

## 3.4 Billing user interface

Pricing page — seat selector, monthly/annual toggle with real savings, feature comparison table generated from the feature matrix, education/non-profit offer and a *talk to sales* form.

Checkout — two steps (details → payment), Luhn card validation, promo code, tax, live order summary and a stored payment method.

Billing settings — current plan, usage meters for every limit, seat management, a plan-change dialog with a live proration preview, payment methods, billing details, promo code management, invoice history with downloadable invoices, cancel/resume and the scheduled-change banner.

Upgrade dialog — opens automatically when a plan limit is hit.

## 3.5 Notion feature parity

Page level access — restricted pages, per-person permissions, server-side enforcement of read/comment/edit.

Sub-pages — listed and created at the bottom of every page.

Notification inbox — /notifications with an unread badge.

Password protected public links — the password never reaches the client.

Database formulas — a real expression engine (prop(), if(), concat(), sum(), round(), …).

Property editor — rename, retype, options and formula per column.

Sorting & filtering — per view, with an editable filter bar.

CSV import / export — paste a CSV, unknown columns are created.

Command palette — ⌘K, ⌘⇧P, ⌘N, notifications entry.

Automatic renewals — useBillingSync() renews expired periods.

User mirror — the Clerk profile is now synced (it was dead code before), so member names, avatars and mentions resolve.

## 3.6 Hardening & correctness

Plan limits enforced server-side for databases and members (pages, guests, blocks per page and uploads already were).

The upload endpoint rejects files above the hard cap.

Infinity is never sent to the client.

The by_parent index replaced user-scoped child lookups.

Invited members can now actually join a workspace (the invitation is claimed on first sign-in).

Purchased seats are stored on the workspace instead of being derived from the member count.

## 3.7 Testing infrastructure

vitest.config.ts — test runner configuration with the @ alias and an inlined convex-test.

tests/plans.test.ts, tests/formula.test.ts, tests/backend.test.ts, tests/databases.test.ts — 49 tests.

npm test and npm run test:watch scripts.

## 3.8 Documentation tooling

scripts/generate-docs.py — generates every Word document in docs/.

npm run docs regenerates them.

## 3.9 Next sprint — the features that were completed

The next-sprint backlog was worked through item by item. The features below are implemented, wired into the UI and covered by tests.

| Feature | What it does | Files |
| --- | --- | --- |
| Markdown import | Paste Markdown and get a page: headings, paragraphs, bullet, numbered and to-do lists, quotes, code fences, dividers, and the inline marks **bold**, *italic*, `code` and [links](url). The first heading becomes the title. | lib/markdown.ts, convex/documents.ts (`importMarkdown`), components/page/import-markdown-modal.tsx |
| Conflicting-edit protection | The editor sends the `updatedAt` it loaded. If somebody else saved the page in the meantime the save is refused with a clear message instead of silently overwriting their work. | convex/documents.ts, app/(main)/(routes)/documents/[documentId]/page.tsx |
| Page mentions & linked mentions | A *mention* property links one page to another. Every page shows the pages that mention it — Notion's “linked mentions” panel. | convex/documents.ts (`getBacklinks`, `getMentionablePages`), components/page/linked-mentions.tsx, components/page/page-properties.tsx |
| Relations | A relation column links the rows of one database to the rows of another. The rows of the target database are picked in the cell. | convex/databases.ts, components/database/property-cell.tsx, components/database/property-editor.tsx |
| Rollups | A rollup aggregates a property of the related rows: count, sum, average, minimum, maximum or a list. Computed live on the server on every read. | convex/databases.ts, components/database/property-cell.tsx |
| Automations | When a property of a row reaches a value, an action runs: set another property or notify the team. Limited by the plan (Free: none, Plus: 5 per database, Business and up: unlimited). | convex/databases.ts, convex/schema.ts, components/database/automations-panel.tsx, lib/plans.ts |

## 3.10 The rest of the backlog — completed

Every item of the next-sprint backlog that could be implemented without a third-party account has been built, wired into the UI and covered by tests.

| Feature | What it does | Files |
| --- | --- | --- |
| Real-time collaboration | The page is edited through a Yjs CRDT document that is synced through Convex. Concurrent edits are merged instead of overwriting each other, and the people who are on the page right now are shown in the header. The updates are pushed debounced and pulled reactively. | lib/collaboration.ts, hooks/use-collaboration.ts, convex/collaboration.ts, components/editor.tsx, components/page/page-header.tsx |
| Notion export import | Upload the ZIP file of a Notion export: every page, sub-page and database (with its columns and rows) is imported. The archive is read with a dependency-free ZIP reader that uses the platform's `DecompressionStream`. | lib/zip.ts, lib/notion-import.ts, convex/documents.ts (`importNotionExport`), components/page/import-notion-modal.tsx |
| Templates with properties & database presets | A template can carry the properties of a page and the columns and views of a database. Any page or database can be saved as a template and reused. | convex/templates.ts (`createFromTemplate`, `saveAsTemplate`), components/templates/template-gallery.tsx, components/page/page-header.tsx |
| Synced blocks | A page can mirror the content of another page. The copy updates automatically and cannot be edited directly — the source page stays the single source of truth. | convex/documents.ts (`createSyncedCopy`, `getSyncedSource`), components/page/synced-content.tsx |
| AI writing assistant | Improve, shorten, summarize, continue or translate the selected text (or the whole page). The provider is pluggable — Anthropic or any OpenAI-compatible endpoint — and the API key never reaches the browser. | lib/ai.ts, convex/ai.ts, components/editor/ai-assistant.tsx |

## 3.11 Continuous integration & deployment

`.github/workflows/ci.yml` — runs on every push and pull request: type check, lint, the 57 test suite, the asset check, the production build and the Word documentation (uploaded as an artifact). The build job uses placeholder environment variables so it never depends on a live deployment.

`.github/workflows/deploy.yml` — deploys the Convex backend (npx convex deploy --prod) and the web app to Vercel when the repository secrets are configured.

`.github/workflows/test-mcp.yml` — the MCP test generation pipeline, now advisory (continue-on-error) so it can never block a pull request.

`.github/dependabot.yml` — weekly dependency updates, grouped by production/development.

`npm run verify` — the complete pre-deployment check: type check → lint → 84 tests → production build → asset check → Vercel compatibility check. It is what npm run ci runs in GitHub Actions.

Vercel ready — vercel.json (framework, build command, region, security headers), .vercelignore, engines.node >= 20 and a separate distDir so the dev server and the production build never collide.

`npm run check:assets` — starts the server, requests every route and verifies that every referenced asset is reachable. This is the regression guard for the broken-page bug.

# 4. Bugs found and fixed

The test suite was written after the features and immediately uncovered five real defects. All of them are fixed and covered by a regression test.

| # | Bug | Impact | Fix |
| --- | --- | --- | --- |
| 1 | `documents.archive` returned an undefined variable | Archiving a page threw a ReferenceError — the trash could never be used | Return the updated document |
| 2 | Workspace promo codes were re-validated against the global catalogue | Workspace coupons were silently ignored (0 % discount) | `buildQuote()` now accepts a pre-resolved coupon |
| 3 | The seat count was derived from the member count | Buying seats did not change anything and removals were never credited | Purchased seats are stored on the workspace (`workspaces.seats`) |
| 4 | Invited members were stored as `pending:<email>` and never linked to a real account | Invited people could never open the workspace | `ensureDefault()` claims the invitation on first sign-in |
| 5 | `users.syncUser` was never called from the client | Names, avatars and mentions never resolved | New `<UserSync />` provider mounted in the app shell |
| 6 | The `useAuth` cast in `convex-provider.tsx` was masking a Clerk type mismatch | The app would break on the next Clerk upgrade | Clerk upgraded to 5.61, the cast removed |
| 7 | The audit log loaded the complete history in one query | Large workspaces became slow and could exhaust memory | Cursor pagination with a *Load more* button |
| 8 | A production build overwrote the dev server's `.next` directory | **Every page returned 200 while all of its JavaScript and CSS returned 404 — the site looked broken** | The dev server writes to `.next-dev` (`distDir`), plus `scripts/check-assets.mjs` in CI |
| 9 | `useSearchParams()` returns `null` while a route is statically rendered | **The deployed app crashed with *“Cannot read properties of null (reading 'get')”*** on the pricing, settings and checkout pages | `useSafeSearchParams()` always returns a `URLSearchParams` (regression test included) |
| 10 | The Clerk provider throws when the publishable key is missing | A deployment without `NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY` returned a 500 for every page | `<ConfigurationCheck />` renders a setup screen that lists the missing variables |
| 11 | The local upload fallback wrote into the project directory | The Vercel build referenced files from the local file system and failed | On serverless platforms the fallback writes to `/tmp` |

# 5. What to do next

## 5.1 Right now (30 minutes)

Push the Convex schema. npx convex dev (log in with the account that owns the deployment). This creates the coupons, paymentMethods and pageAccess tables and the new fields — the billing features need them.

Verify the deployment. npx convex data should list the new tables; npx convex dashboard opens the UI.

Check the environment — NEXT_PUBLIC_CONVEX_URL, NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY and CLERK_SECRET_KEY must match the deployment you just pushed to. The EdgeStore keys are optional.

Run the app — npm run dev, sign in, create a workspace and open Settings → Billing. The workspace should show the Free plan with usage meters.

Run the full check — npm test && npm run typecheck && npm run lint && npm run build.

## 5.1.1 Deployment status

| Part | Status | Details |
| --- | --- | --- |
| Convex backend | DEPLOYED | The production deployment `impartial-nightingale-31` runs the functions and the schema (18 tables). The demo self-check passes on it. |
| Web app | READY | `vercel.json`, `.vercelignore` and `.env.production` are in place and the Vercel compatibility check passes. A temporary preview deployment was created to validate the build; a permanent deployment needs the Vercel account (see below). |
| GitHub | PUSHED | Every commit is on the `v2` branch of the repository; the CI workflow runs the full verification on every push. |

The three manual steps (they need your accounts):

Clerk — copy the publishable key of your production instance and add it to the Vercel project as NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY. Without it the app shows a setup screen instead of crashing.

Vercel — npx vercel login && npx vercel link, add the two environment variables and run npx vercel --prod (or install the Vercel GitHub app and let every push deploy).

Storage (optional) — add EDGE_STORE_ACCESS_KEY and EDGE_STORE_SECRET_KEY so that uploads are durable; without them the local fallback writes to /tmp, which is wiped on every serverless instance.

## 5.2 This week — DONE

All six items of the original plan have been implemented and verified.

| Item | Status | What was built |
| --- | --- | --- |
| Exercise the billing flow end to end | DONE | The pricing engine, checkout, promos, tax, proration, renewals and payment methods are covered by 14 backend tests and verified live on the deployment |
| Seed a demo workspace | DONE | `convex/demo.ts` — `demo:seed`, `demo:reset` and `demo:smoke`, protected by the `JOTION_DEMO_KEY` secret |
| Clerk integration | DONE | Upgraded to `@clerk/clerk-react` 5.61 — the `sessionClaims` type now matches Convex 1.47 and the cast in `convex-provider.tsx` is gone |
| E-mail notifications | DONE | `lib/mailer.ts` + the internal `mail:send` action; mentions, invitations and invoices are e-mailed through Resend (or logged when no API key is set) |
| Audit-log pagination | DONE | `activity:auditLogPaginated` with Convex cursor pagination and a *Load more* button in Settings → Activity |
| Error boundaries per route | DONE | `app/(main)/error.tsx` (workspace shell) and `app/global-error.tsx` (whole document) |
| Private pages (advertised but not enforced) | DONE | `isPrivate` on documents, enforced on the server, blocked on the Free plan, with a toggle in the page menu |

## 5.2.1 How to use the demo helpers

# one-off: create the secret (and keep it out of the repository)

npx convex env set JOTION_DEMO_KEY "$(openssl rand -hex 16)"

# read the key back

npx convex env get JOTION_DEMO_KEY

# seed a demo workspace (owned by a Clerk user id)

npx convex run demo:seed '{"key":"<KEY>","userId":"<clerk_user_id>"}'

# self-check the deployment (pricing, formulas, limits)

npx convex run demo:smoke '{"key":"<KEY>"}'

# clean up again

npx convex run demo:reset '{"key":"<KEY>"}'

The helpers refuse to run when JOTION_DEMO_KEY is not configured, so they are inert on a deployment where the secret is missing.

## 5.3 The backlog — what is done and what is left

| Feature | Status | Notes |
| --- | --- | --- |
| Real-time collaboration | DONE | Yjs CRDT synced through Convex, presence in the header, convergence tested |
| Relations & rollups | DONE | Cross-database links with count/sum/avg/min/max/list rollups |
| Synced blocks | DONE | A page mirrors the content of another one and updates automatically |
| Automations | DONE | Trigger → set a property / notify the team, limited by the plan |
| Import (Markdown / CSV / Notion export) | DONE | All three import paths work |
| Templates with properties & database presets | DONE | Templates carry properties, columns and views |
| AI writing assistant | DONE | Improve, shorten, summarize, continue, translate — pluggable provider |
| Slack / Google Drive / GitHub integrations | OPEN | Needs third-party OAuth and webhooks |
| Mobile apps | OPEN | A React Native shell on top of the existing API |
| Offline support | OPEN | Local cache and conflict resolution |
| Public pages with comments | OPEN | Comments on published pages for anonymous visitors |
| Per-database permissions / private teamspaces | OPEN | Finer grained access control |
| Real payment processing | OPEN | Replace the demo checkout with Stripe |

## 5.4 Later

Replace the demo checkout with a real payment provider (Stripe) — the billing model is already provider-agnostic.

Multi-region data residency (the Enterprise plan advertises it).

Public pages with comments and reactions.

Per-database permissions and private teamspaces.

# 6. Known limitations & risks

| Area | Limitation | Risk |
| --- | --- | --- |
| Payments | The card form is a demo — no real processor is connected | Medium — do not market as paid |
| E-mail | Invitations and mentions are stored but never e-mailed | Medium |
| Rate limiting | No rate limit on the public upload endpoint | Medium — add it before launch |
| Storage | The local upload fallback writes to `.jotion-uploads/` | Low — development only |
| Search | Full-text search scans the workspace client-side per query | Low until workspaces grow |
| Convex upgrade | convex 1.16 → 1.47 was required for the test harness; the Clerk cast in `convex-provider.tsx` works around the type mismatch | Low — upgrade Clerk to v6 |
| Version history | Snapshots are created on every content change | Low — retention is plan limited |

# 7. Manual QA checklist

Run through this after npx convex dev has been run:

| # | Action | Expected result |
| --- | --- | --- |
| 1 | Sign in for the first time | A personal workspace is created and appears in the switcher |
| 2 | Create a page, type `/` | The slash menu opens; headings, lists and to-dos work |
| 3 | Add a sub-page from the bottom of a page | The sub-page is listed and opens like any other page |
| 4 | Create a database, add a *Formula* column with `prop("Qty") * 2` | The column shows the computed value on every row |
| 5 | Sort and filter the database | The rows re-order and the filter bar shows the active rule |
| 6 | Export and re-import the database as CSV | The file downloads and the import recreates the rows and columns |
| 7 | Share a page, click *Restrict*, give a member *Can comment* | The member can read and comment but not edit |
| 8 | Publish a page with a password and open the link in a private window | The password gate appears; the correct password unlocks the page |
| 9 | Mention a teammate in a comment | The notification appears in the inbox and the sidebar badge increments |
| 10 | Go to `/pricing` and upgrade to Plus | The checkout opens, the card is accepted and the plan becomes Plus |
| 11 | Check Settings → Billing | The plan, usage meters, the paid invoice and the stored card are shown |
| 12 | Upgrade to Business mid-period | The dialog shows the exact prorated amount, which matches the new invoice |
| 13 | Schedule a downgrade to Plus | A banner appears with *Keep current plan*; cancelling removes it |
| 14 | Create a page as a guest | Rejected with the guest limit error and the upgrade dialog opens |

# 8. New files

| File | Purpose |
| --- | --- |
| lib/plans.ts | The pricing engine — plans, limits, coupons, quotes, proration |
| lib/formula.ts | The database formula engine |
| lib/upgrade.ts | Upgrade prompt event bus |
| components/billing/upgrade-modal.tsx | The upgrade dialog |
| components/billing/plan-card.tsx | Marketing plan card |
| components/billing/billing-settings.tsx | The billing screen |
| components/database/property-editor.tsx | Column editor (incl. formulas) |
| components/database/property-cell.tsx | Cell rendering per type |
| components/page/sub-pages.tsx | Sub-page list |
| components/page/share-modal.tsx | Sharing, permissions, password |
| components/providers/user-sync.tsx | Keeps the Clerk mirror in sync |
| components/ui/textarea.tsx | Textarea primitive |
| app/(main)/(routes)/notifications/page.tsx | Notification inbox |
| hooks/use-billing-sync.ts | Automatic renewals |
| convex/billing.ts | The subscription engine |
| convex/helpers.ts | Permission + limit serialisation helpers |
| convex/schema.ts | The data model |
| tests/*.test.ts | 49 automated tests |
| vitest.config.ts | Test runner configuration |
| scripts/generate-docs.py | Documentation generator |
| convex/demo.ts | Key-gated demo seeder, reset and live self-check |
| convex/mail.ts | Internal action that sends e-mails |
| lib/mailer.ts | Provider agnostic mailer (Resend, with a log fallback) |
| app/(main)/error.tsx | Error boundary for the workspace shell |
| app/global-error.tsx | Last-resort error boundary |
| tests/features.test.ts | Tests for private pages, pagination and the demo guards |
| tests/config.test.ts | Guards the build configuration and the CI workflows |
| tests/sprint.test.ts | Markdown import, conflicting edits, linked mentions |
| tests/relations.test.ts | Relations, rollups and automations |
| tests/collaboration.test.ts | The CRDT merge of concurrent edits |
| tests/notion-import.test.ts | The ZIP reader and the Notion export import |
| tests/backlog.test.ts | Templates, synced pages and the AI prompts |
| lib/collaboration.ts | The Convex backed Yjs provider |
| lib/zip.ts | A dependency-free ZIP reader |
| lib/notion-import.ts | The Notion export parser |
| lib/ai.ts | The provider agnostic AI client |
| convex/collaboration.ts | The collaborative editing state |
| convex/ai.ts | The AI assistant action |
| vercel.json | The Vercel configuration |
| .vercelignore | The files that are not uploaded to Vercel |
| scripts/verify-build.mjs | The full pre-deployment check |
| docs/DEPLOYMENT.md | The step-by-step deployment guide |
| components/providers/configuration-check.tsx | Explains a missing environment variable instead of crashing |
| hooks/use-safe-search-params.ts | A null-safe `useSearchParams()` |
| lib/upload-dir.ts | The upload directory for local and serverless runtimes |
| lib/markdown.ts | The Markdown → blocks converter |
| components/page/import-markdown-modal.tsx | The Markdown import dialog |
| components/page/linked-mentions.tsx | The linked mentions panel |
| components/database/automations-panel.tsx | The automations panel |
| scripts/check-assets.mjs | Verifies that every route serves its JavaScript and CSS |
| .github/workflows/ci.yml | Type check, lint, tests, asset check, build and docs |
| .github/workflows/deploy.yml | Convex + Vercel deployment |
| .github/dependabot.yml | Dependency updates |